| Weekly Project SCRUM Report |
| --- |
| Date: 03/31/2023 |
| Project Name: Analyzing 311 Responses |
| Team Members:  Haoxuan Sun, hs4379@bu.edu, HaoxuanSUN  Ivan Nikitovic, in@bu.edu, ivannikitovic  Katherine Yoon, kyyoon@bu.edu, kkyyoonn  Stephen Wong, swluquez@bu.edu, steviewong |
| Tasks Completed This Week:   * Discussed presentation and client meeting from last week * Met with PMs on Friday to discuss next steps * Planned and divided work for assigned Question 2.2.d. (due next week) and essay (due in two weeks) |
| Plans for Next Week:   * Work together on Question 2.2.d * Meet with client |
| Obstacles and Questions:   * Katherine decided to drop the course on Friday, so we should discuss how we will manage the work now that we have one team member less * We wish to hear more feedback on our proposal or maybe slightly amend it now that Katherine left |
| Met with the client recently? When is the next meeting with the client?:   * Met with client last week to deliver a presentation (3/24) * Next meeting with client on 4/7 |